# Task 2: Agile Planning and DevOps Workflow

| Field | Details |
| --- | --- |
| Project | CI/CD Pipeline for a Parcel Tracking Portal |
| Name | Shravani Chavan |
| Roll No | 23102A0055 |
| Class | CMPN A |
| Branch | task/02-agile-planning |
| Date | 08 October 2026 |

# 1. Objective

To create user stories and acceptance criteria for the Parcel Tracking Portal, prepare a product backlog, define a 15-task Kanban plan and a Definition of Done, and show the DevOps lifecycle from development to operations.

# 2. Agile Approach

Kanban is used because the project is a fixed sequence of 15 tasks delivered by one person. Work is visualised on a GitHub Projects board with the columns Backlog, To Do, In Progress, In Review and Done. A work-in-progress (WIP) limit of one task In Progress at a time keeps the flow steady.

# 3. User Stories and Acceptance Criteria

| ID | User story | Acceptance criteria |
| --- | --- | --- |
| US-01 | As a warehouse staff member, I want to add a new parcel so that it can be tracked. | Form accepts parcel ID, sender, receiver, origin and destination. Duplicate parcel IDs are rejected. A success message is shown after saving. |
| US-02 | As a delivery agent, I want to add a status event to a parcel so that its progress is recorded. | Status can be Picked Up, In Transit, Out for Delivery, Delivered or Failed. Each event stores a timestamp and location. The latest status updates on the dashboard. |
| US-03 | As a customer, I want to search a parcel by ID so that I can see its current status. | Search returns the result in under 2 seconds. An unknown ID shows a clear 'not found' message. |
| US-04 | As a support agent, I want a dashboard listing all parcels so that I can monitor them. | Dashboard lists all parcels with ID, status and last update. The list can be filtered by status. |
| US-05 | As a manager, I want summary indicators so that I can see overall performance. | Counts of total, in transit, delivered and delayed parcels are shown and match the stored data. |
| US-06 | As a customer, I want to open a parcel and see its full history so that I know what happened. | Drill-down page shows all events in time order on one screen. |
| US-07 | As a support agent, I want delayed or failed parcels flagged so that I can act quickly. | A parcel with no update beyond the set limit, or with status Failed, appears in the alert view. |
| US-08 | As a developer, I want every commit built and tested automatically so that defects are found early. | A Jenkins build is triggered on commit. A failed test stops deployment. Reports are archived. |
| US-09 | As an operations engineer, I want the portal deployed in a container and provisioned by script so that environments are repeatable. | The Docker image runs the portal. The Ansible/Puppet script builds the environment and a second run changes nothing. |

# 4. Product Backlog

| ID | Backlog item | Priority | Effort | Linked task |
| --- | --- | --- | --- | --- |
| B-01 | Problem definition and scope | High | S | Task 1 |
| B-02 | Agile plan, backlog and workflow | High | S | Task 2 |
| B-03 | Architecture and technology setup | High | M | Task 3 |
| B-04 | Repository initialization and conventions | High | S | Task 4 |
| B-05 | Parcel entry and event entry (US-01, US-02) | High | M | Task 5 |
| B-06 | Search, dashboard, summary, drill-down, alerts (US-03 to US-07) | High | L | Task 6 |
| B-07 | Jenkins installation and CI job (US-08) | High | M | Task 7 |
| B-08 | Jenkinsfile and deployment to Tomcat | High | M | Task 8 |
| B-09 | Selenium test cases for three user journeys | High | M | Task 9 |
| B-10 | Selenium tests integrated in Jenkins | Medium | M | Task 10 |
| B-11 | Dockerfile and container lifecycle (US-09) | Medium | M | Task 11 |
| B-12 | Jenkins to Docker continuous deployment | Medium | L | Task 12 |
| B-13 | Ansible/Puppet configuration script | Medium | M | Task 13 |
| B-14 | Automated provisioning and health check | Medium | M | Task 14 |
| B-15 | Final release, documentation and viva | High | M | Task 15 |

Effort key: S = small, M = medium, L = large.

# 5. 15-Task Kanban Plan

| Task | Title | Phase | Board column (at start) |
| --- | --- | --- | --- |
| 1 | Problem Definition and Scope | Plan | Done |
| 2 | Agile Planning and DevOps Workflow | Plan | In Progress |
| 3 | Requirements, Architecture and Technology Setup | Plan | To Do |
| 4 | Git and GitHub Repository Initialization | Code | To Do |
| 5 | Feature Development with Branching | Code | Backlog |
| 6 | MVP Completion and Git Collaboration | Code | Backlog |
| 7 | Jenkins Installation and CI Job | Build | Backlog |
| 8 | Pipeline as Code and Server Deployment | Build / Deploy | Backlog |
| 9 | Selenium Test Design and Local Execution | Test | Backlog |
| 10 | Continuous Testing in Jenkins | Test | Backlog |
| 11 | Docker Image and Container Lifecycle | Release | Backlog |
| 12 | Jenkins-Docker Continuous Deployment | Deploy | Backlog |
| 13 | Configuration Management Script | Operate | Backlog |
| 14 | Automated Provisioning and Reliability Validation | Operate / Monitor | Backlog |
| 15 | Final End-to-End Release, Documentation and Viva | Release / Monitor | Backlog |

## Kanban rules

Only one task is In Progress at a time (WIP limit = 1).

A task moves to In Review when its pull request is opened.

A task moves to Done only when it meets the Definition of Done.

Each task has its own branch and its own report.

# 6. Definition of Done

A task is Done only when all of the following are true:

☑ Work is committed on its own task branch with meaningful commit messages.

☑ Code or configuration builds and runs without errors.

☑ Acceptance criteria of the related user stories are met.

☑ Tests (where applicable) pass.

☑ Pull request is raised, reviewed and merged into develop.

☑ The branch is kept for evidence and not deleted.

☑ Task report (Word) is written with commands, output and screenshots.

☑ The Kanban card is moved to Done.

# 7. DevOps Lifecycle: Development to Operations

The Parcel Tracking Portal follows a continuous loop. Code changes flow from planning through build, test, release and deployment into operations, and monitoring feedback returns to planning.

| Stage | Activity in this project | Tool |
| --- | --- | --- |
| 1. Plan | User stories, backlog, Kanban board | GitHub Projects, Issues |
| 2. Code | Feature branches, commits, pull requests | Git, GitHub, VS Code |
| 3. Build | Compile and package the WAR file | Maven, Jenkins |
| 4. Test | Automated UI tests on every build | Selenium, JUnit, Jenkins |
| 5. Release | Versioned Docker image | Docker, Docker Hub |
| 6. Deploy | Automatic deployment to Tomcat or container | Jenkins, Docker |
| 7. Operate | Provision and configure servers | Ansible / Puppet |
| 8. Monitor | Health check, test reports, feedback to Plan | Jenkins reports, curl health check |

PLAN -> CODE -> BUILD -> TEST -> RELEASE -> DEPLOY -> OPERATE -> MONITOR
  ^                                                                |
  +------------------------- feedback loop ------------------------+

# 8. Steps Performed

Created branch task/02-agile-planning from develop.

Wrote user stories with acceptance criteria.

Prepared the product backlog and mapped it to the 15 tasks.

Created the Kanban board on GitHub Projects with five columns.

Defined the Definition of Done and the DevOps lifecycle.

Committed the report, raised a pull request into develop and merged it.

# 9. Git Commands Used

git checkout develop
git pull origin develop
git checkout -b task/02-agile-planning
git add docs
git commit -m "docs: add Task 2 agile planning report"
git push -u origin task/02-agile-planning

# 10. Screenshots

Figure 1: Screenshot 2026-10-07 215706.png

Figure 2: Screenshot 2026-10-07 215710.png

Figure 3: Screenshot 2026-10-07 215716.png

Figure 4: Screenshot 2026-10-08 222427.png

# 11. Deliverables Checklist

☑ User stories with acceptance criteria

☑ Product backlog

☑ 15-task Kanban plan

☑ Definition of Done

☑ DevOps lifecycle diagram

# 12. Issues Faced and Fixes

Script initially run from the wrong folder; fixed by running it inside the repository.

Report file was open in Word and caused a permission error; closed it before regenerating.

# 13. Conclusion

Agile planning for the Parcel Tracking Portal is complete. The user stories, backlog, Kanban board, Definition of Done and DevOps lifecycle give a clear path for building the application and its CI/CD pipeline in the next tasks.